Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | high |  |
|  |  | USN-1 | As a user, I can reset my password. | 2 | medium |  |
| Sprint-2 | Doctor Browsing & Search | USN-3 | As a patient, I can search and filter doctors. | 2 | High |  |
|  |  | USN-4 | As a patient, I can view a doctor’s full profile. | 3 | High |  |
| Sprint-3 | Appointment Booking | USN-5 | As a patient, I can book an appointment with a doctor. | 2 | High |  |
|  |  | USN-6 | As a patient, I can cancel or reschedule an appointment. | 2 | Medium |  |
|  | Notifications | USN-7 | As a user, I receive appointment confirmation and reminder notifications. | 3 | High |  |
| Sprint-4 | Admin Management | USN-8 | As an admin, I can manage doctors (add/edit/delete). | 2 | High |  |
|  |  | USN-9 | As an admin, I can monitor all appointments. | 2 | medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Nov 2025 | 1 Dec 2025 | 20 |  |
| Sprint-2 | 20 | 6 Days | 26 Nov 2025 | 3 Dec 2025 | 20 |  |
| Sprint-3 | 20 | 6 Days | 28 Nov 2025 | 5 Dec 2025 | 20 |  |
| Sprint-4 | 20 | 6 Days | 27 Nov 2025 | 7 Dec 2025 | 20 |  |